Document 522

POST-ASSESSMENT REPORT

CHAPTER:  Purdue University

COUNTRY:  Bolivia

COMMUNITY:  Papa Chacra

PROJECT:  Papa Chacra, Bolivia

PREPARED BY

Alex Day, Jackie Dohrenwend, Ryan Hartzog Victoria Huang, Susan Refai

Submittal Date

ENGINEERS WITHOUT BORDERS-USA

www.ewb-usa.org

Post-Assessment Report Part 1 – Administrative Information

1.0	Contact Information

|  | Name | Email | Phone | Chapter |
| --- | --- | --- | --- | --- |
| Project Leads | Alex Day, Ryan Hartzog | daya@purdue.edu | (404) 510 2468 | Purdue University |
| President | Ryan Hartzog | rhartzog@purdue.edu | (414) 477-9880 | Purdue University |
| Mentor #1 | Rod Beadle | rbeadle@eraconsultants.com | (630) 393-3060 | Chicagoland Professional Chapter |
| Mentor #2 |  |  |  |  |
| Faculty Advisor (if applicable) | Mary Schweitzer | marygs@purdue.edu | (765) 496-7242 | Purdue University |
| Health and Safety Officer | Victoria Huang | vhaung@purdue.edu | (708) 212-3489 | Purdue University |
| Assistant Health and Safety Officer | Jackie Dohrenwend | jdohrenw@purdue.edu | (270) 993-4382 | Purdue University |
| NGO/Community Contact | Engineers In Action | tulsadstephenson@yahoo.com |  |  |
| Education Lead | Susan Refai | srefai@purdue.edu | (714) 504-1034 | Purdue University |

2.0	Travel History

| Dates of Travel | Assessment or Implementation | Description of Trip |
| --- | --- | --- |
| 10/11-10/19/2009 | Assessment | Papa Chacra Assessment Trip 1 |

3.0	Travel Team

| Name | E-mail | Phone | Chapter | Student or Professional |
| --- | --- | --- | --- | --- |
| Alex Day | daya@purdue.edu | (404) 510 2468 | Purdue University | Student |
| Jackie Dohrenwend | jdohrenw@purdue.edu | (270) 993-4382 | Purdue University | Student |
| Ryan Hartzog | rhartzog@purdue.edu | (414) 477-9880 | Purdue University | Student |
| Victoria Huang | vhuang@purdue.edu | (708) 212-3489 | Purdue University | Student |
| Susan Refai | srefai@purdue.edu | (714) 504-1034 | Purdue University | Student |
| Rod Beadle | rbeadle@eraconsultants.com | (630) 393-3060 | Chicagoland Professional Chapter | Professional |

4.0	Safety

4.1	Safety Incident Reports

No health and safety incidents

5.0	Budget

5.1	Cost

| Expense | Total Cost |
| --- | --- |
| Airfare | $5500 |
| On Ground | $300 |
| Materials | $200 |
| Other | $2000 |
| Total | $8000 |

6.0	Project Location

Longitude: 64°57'23.97"W

Latitude: 21°31'14.60"S
Post Assessment Report Part 2 – Technical Information

1.0	INTRODUCTION

The purpose of this document is to describe our recent trip to Papachacra, Bolivia, and to present our findings from this trip.  The purpose of the trip was to assess the current situation and needs of the community in order to decide how our chapter could best help the people of Papachacra. Our primary focus was analyzing the condition of their water supply.  We conducted interviews with the community and a great deal of strip tests and mass flow calculations on various spring sources.  After speaking with the community and analyzing the current situation for ourselves, we determined that the main problem in the community is a potable water deficit of around 10,000 liters per day during the dry season.  However, we believe that there is great potential to help the community make up for this deficit.  The water sources they do have are mostly clean and free of e coli or other coliforms.  We also found a spring source the community does not currently use for potable water that could potentially be used to make up for the water deficit.

2.0	PROGRAM BACKGROUND

Before the implementation trip, we believed that the problem in the community was caused by unclean water due to animal contaminations.  However, after the implementation trip, we have learned that Papachacra does have an established piping system created by Bolivian NGOs.  However, not all houses have access to this piping.  Due to the water shortage, the community has made the cost to connect to the piping very expensive.  Even if people can afford to pay for the connection, which is unlikely, the community has been refusing their connection request due to the water shortage.  The community has a school for kids kindergarten through sixth grade.  Their diet consists mostly of potatoes and beans.  Due to this diet unbalance, many people, especially children, are malnourished.  Most people in the community make money through farming or hard labor. However, during the dry season when water is scarce, many people go to nearby countries such as Argentina to earn money for their families.  The average family is 6-8 people.

3.0	TRIP DESCRIPTION

The day we arrived in Papachacra, we had a meeting with the community in order to get a better understanding of their needs.  After listening to the concerns of the community, we found that the biggest issue was shortage of water.  We also quickly discovered that the community did have a system of pipes set up to bring potable water down from springs in the mountains.  These pipes take water into four different zones of the community, and during the dry season the water to certain zones can be shut off for days or even weeks at a time in an attempt to ration water.  After the meeting, our first task was to analyze the condition of their current water supply.  In order to do this, we hiked through the mountains to various springs and tested the flow and conditions of the water. We performed simple flow calculations, strip tests, and collected water for coliform tests at these sources.  We also tested several springs closer to the community.  From the water samples taken we determined that the water taken from mountain sources is free of e coli and coliform, and is safe for the community to drink.  Water samples taken from the spring closer to the community, however, were found to have dangerous coliform bacteria.  From the mass flow tests we also found that the community currently suffers of a water shortage of about 10,000 liters per day during the dry season.

In order to get a better understanding of the community’s situation we conducted interviews with people who live in or are involved with the community.  We drove to the nearest medical clinic and to discuss the health of the people in Papachacra, and found that one of the top three sicknesses the community suffers from is stomach related.  This is likely due to dangerous bacteria in the water.  We also interviewed people from different zones of the community, the teachers, and the man in charge of the community piping system.  From these interviews we learned that not only is there currently water deficit, but that deficit is continually growing.  The community is continually growing in population, which leads to a higher demand for water. Furthermore due to recent government funding, many people have begun updating their housing and installing showers and flushable toilets.  This would greatly increase the demand for water, and create an even greater shortage.  There is also the issue of houses that do not yet have piping installed in their houses. The community refuses to allow them access to the current water supply due to the extreme shortage. These people are forced to get water from nearby irrigation ditches, which is likely contaminated with dangerous bacteria.  Many people we interviewed claim their children frequently became sick from drinking this water.

On our final day in Papachacra, we were informed of a nearby spring that is not currently used as a potable water source. After performing several tests on the source we discovered that it was clean, free of dangerous bacteria, and had enough flow to potentially provide enough water to meet the community’s current deficit.  After these final few tests we completed our assessment trip and presented our findings to the community.

4.0	COMMUNITY INFORMATION

4.1	Description of Community

  - The community, known as Papachacra, is at an elevation of about 11,000 ft above sea level, and its closest major city is Tarija, Bolivia.  It is home to about 120 families, some of which have a source of water connected to their home, and some of which do not.  Each family contains about 4-6 children, some housing one or more grandparent.  Houses are approximately 500 square feet in size and typically made of mud clay bricks and stucco, with tiled roofing.  Walking is the most common form of transportation within the community.  The community contains one primary school, which almost always has access to water.  Irrigation is an essential provider of means for most in the community.  The community is expected to grow to about 190 families within the coming years.

4.2	Community/NGO Resources and Constraints

The NGO in contact with our chapter is Engineers in Action.  They will continue to provide data and costs regarding the project, as well as communication with the community.  They will not, however, be providing funding/materials necessary for the project.

4.3	Community Relations

We will be staying in contact with the community through the NGO stated above, Engineers in Action.  All information between our EWB chapter and the Papachacra community will be passed through Engineers in Action via e-mail, phone, etc.

4.4	Community Priorities

The community’s main priority is the prevention of water loss through its water system.  In the current water system, there is much water loss due to the geometry of piping of the system.  Many members of the community suggested leveling the mountains containing the water system in such a way (perhaps through dynamite or excavation) as to distribute the water more efficiently Although the means of enhancing the current water system are not determined, it is clear that the ultimate goal of the community is to maximize water usage by preventing all forms of water loss within the water system.

5.0	DATA COLLECTION AND ANALYSIS

5.1	Summary of Data

The data we collected consists of interviews of random households, water flow measurements, GPS coordinates, maps of the area, health data from the local health post, water quality data, and water usage data. The data let us to conclude that many of the largest problems in the area including health, population growth, and political tension within the community are related to the short supply of water during the dry season

5.2	Mapping

We data points collected with a GPS unit and a rough map of the existing water system drawn by the village water manager. We do not have adequate topographic maps thus far, but we are in the process of sending a team of local surveyors to give us new topographic maps of the area with contour lines 1 meter apart.

5.3	Monitoring and Evaluation Data

The data we collected shows that the community about 30,000 L/ day less than they need to sustain their entire village. Some of the most frequently occurring illnesses include diarrhea and malnutrition.

6.0	PHOTO DOCUMENTATION

- All of the student as well as EWB-Purdue at the school in Papachacra. This is where the group stayed. This was taken after everyone in the school performed a play for handicapped children.

- EWB-Purdue group that traveled to Bolivia. This is on the side of the road from Tarija to Papachacra.

- The kids of the school. We played a lot of soccer and basketball with them.

- The community after we presented out preliminary design regarding increasing their water supply

7.0	PROJECT FEASIBILITY

EWB-Purdue and its members feel that this project is feasible and will certainly continue work on the project.  With help from Engineers in Action on our assessment, we feel we gathered sufficient data and will be prepared to successfully implement the project next year. The project is feasibly because the scope is not too large. We have decided to focus solely on water supply, as their irrigation and wastewater needs appear to be much less critical at this time.  With water supply we will provide a pump, a source of energy for the pump, a reservoir, and necessary piping. We feel that the aforementioned are well within our abilities to design and implement effectively, and thus we are confident this is a feasible project.

8.0	LESSONS LEARNED

A very important lesson we learned was to not become too overwhelmed too quickly. We began analyzing the daunting task of piping long distances and overcoming large head losses, as well as other unknowns going into the project, and it was easy to have doubts. However we realized we simply needed to work as hard as possible and listen to other’s ideas. Slowly we began to better understand the problem and how we could fix it, and after significant data collecting, analyzing, and deliberation, we felt much better about our ability to solve the problems.  We also learned that there was a great deal of discrepancy when trying to collect data from the community, and it was very important to do our own collections. We also learned that there is always going to be surprises, some good and some bad.  On the last day we were told of another stream, which will prove to be an important part of our design, although we were unable to mention it to the village in our preliminary design as we found it afterward.

9.0	MENTOR ASSESSMENT

The six members of our team assembled at O’Hare Airport in Chicago on October 11, 2009. We had an opportunity to discuss our goals and itinerary before departing and during our layover in Miami. In my opinion, the team was well prepared for the trip and the students had a good understanding of the expectations for the coming week. We had no problems with travel documents and everyone had gotten their shots. Several team members had also gotten medications to alleviate anticipated altitude sickness issues.

We arrived in La Paz, Bolivia in the morning of the second day. We were met at the airport by Rueben and Gilberto from the local NGO, Engineers in Action (EIA). They took us into central La Paz and gave us a tour of the historic city. We returned to the airport in the afternoon and flew to Tarija. We were met in Tarija by two other EIA members, Milton and Marcos. They brought us to our hotel and took us out to get dinner. The team had an opportunity to discuss the project and the community’s needs with EIA that evening.

The next morning, day three, we loaded our bags and materials into EIA’s Land Cruiser and we drove through the Andes Mountains from Tarija to Papachacra. Upon arrival, we were welcomed by several community leaders and students at the local school grounds where we stayed. We also met our cook, Elvira, who was arranged by EIA to stay the week with us. Our accommodations were basic, but clean and comfortable.

The students interacted with the children by playing basketball and soccer and made a good effort to become familiar with the community. We walked around the community and began to become familiar with the various elements of the existing water supply system and the irrigation system. The team also conducted a health survey with several teachers from the school. The team began testing water from the school’s tap, from a tap at a home near the school and from a spring near the school.

That evening, we attended a town meeting held at the school attended by many community members. The team was able to develop a better understanding of the community’s needs and gathered basic data on the number of families, population of the town and how the water supply system current works. The basic problem is that the current water supply system doesn’t meet the existing needs of the community and can’t accommodate future growth.

On day four, the team was taken on a trek along the existing water system from the town through the mountains to the existing water supply spring. The team took water quality samples at the spring and other potential supply springs and measured flow at the springs and other points along the system. The students worked hard to gather as much data and information as possible. The trek involved a lot of walking and climbing, was physically demanding and lasted nearly ten hours. It was well worth the effort though.

For the remainder of the week, the team split into groups to conduct health interviews, measure existing flows, estimate future needs, interview community members and conduct water quality tests. Each evening the team met to review progress and discuss plans for the following day. The team members also interacted very closely with the community, especially the children and teachers at the school.

On our last day in the community, we attended another town meeting. We made a presentation summarizing our work, our understanding of existing conditions and needs, our estimates of flow demands, testing results, health assessment and potential improvements to the system. The students each handled parts of the presentation. We told the community that we would be returning the US and would continue our analysis and evaluation in the coming months and we would be preparing a report with recommendations and estimated costs. We anticipated that the report would be completed and provided to the community in late winter of early spring of 2010.

The next morning, we drove back to Tarija with Milton and Marcos. We spent the rest of that day and part of the next day touring the Tarija area. We flew to La Paz the next afternoon where we were again met by Rueben and Gilberto. We stayed overnight in La Paz and flew home the next day.

In my opinion, the students were very well prepared, well organized and worked very hard throughout the duration of our trip. They never seemed to lose sight of the purpose of the trip and were genuinely committed to find ways to improve the quality of life for the whole community. The students made a strong effort to become familiar with the culture of the community and to interact with residents in a positive way. This was especially evident when they were playing sports with the children and adults. I had no problems with any of the team members and I would be willing to go on another trip with any of them.

I was also very impressed by the professionalism and dedication of EIA’s staff. They were extremely well prepared for our visit. They handled every detail of our in country travel, food and lodging. They provided excellent translation and were diligent in looking out for the safety and security of the team. We were accompanied by an EIA member every moment that we were in Bolivia. EIA is firmly committed to improving the quality of life for all Bolivians. I strongly recommend that EWB Purdue and other EWB chapters should continue to work closely with EIA on this project and other projects in Bolivia.